## Slide 1
SmartHealth AI Assistant
Software Project Perspective
Saad Abrar
22I-1238
PM & Frontend Dev
Umair Nawaz
22I-0913
Backend & DevOps
Hamza Khurram
21I-0735
AI/ML & QA Lead
FAST NUCES Islamabad | Spring 2026 | SPM

## Slide 2
Project Overview
Problem Statement & Proposed Solution
THE PROBLEM
Patients struggle to articulate symptoms accurately
Appointment scheduling is slow and error-prone
Specialists receive inappropriate referrals
Overcrowded emergency departments
Fragmented and inaccessible health records
OUR SOLUTION
AI-powered symptom analysis with NLP
Disease prediction engine (85%+ accuracy)
Intelligent specialist matching & routing
Real-time appointment management system
Personalised health data dashboard
Full-stack Web App • React + Node.js + Python FastAPI • PostgreSQL + Redis • Docker

## Slide 3
SPM Methodology
Agile Scrum · 8 Sprints · 16 Weeks
Sprint Planning
2-week sprints
Story point estimates
MoSCoW prioritization
Daily Standups
15 min every morning
3 questions: Did/Will/Blockers
Jira board review
Sprint Review
Working demo each sprint
Stakeholder feedback
Increment validation
Retrospective
What went well?
What to improve?
Action items tracked
Product Backlog
87 User Stories
MoSCoW prioritized in Jira
Sprint Backlog
~32 story points
per sprint (avg velocity)
DoD Enforced
Code review + CI pass
+ 80% test coverage
8 Sprints
All goals met
6/6 quality metrics passed

## Slide 4
Project Planning — Timeline & WBS
16-Week Gantt · Work Breakdown Structure · Critical Path
Initiation
Wk 1-2
Planning
Wk 3-4
Development I-IV
Wk 5-12
Testing
Wk 13-14
Deployment
Wk 15-16
Auth & User Mgmt
Registration
JWT Auth
Role-based Access
Password Recovery
AI/ML Services
NLP Pipeline
Disease Prediction
Specialist Matching
Model Eval
Appointments
Availability Check
Calendar Booking
Notifications
History
Health Dashboard
Health Timeline
Symptom Trends
PDF Export
Insights
DevOps & QA
CI/CD Pipeline
Docker Setup
Testing Suite
Deployment
Critical Path: Requirements → Architecture → Backend API → AI Integration → E2E Testing → Deployment

## Slide 5
Team Structure & Roles
RACI Framework · Scrum Roles · Tuckman Team Development
Saad Abrar
22I-1238
Product Owner + Scrum Master
Sprint planning & backlog mgmt
Jira setup & workflow tracking
React 18 frontend development
Stakeholder communication
Sprint reviews & retrospectives
Umair Nawaz
22I-0913
Development Team
Express.js REST API design
PostgreSQL & Redis database
Docker containerisation
GitHub Actions CI/CD
Deployment & monitoring
Hamza Khurram
21I-0735
Development Team
spaCy / BERT NLP pipeline
Random Forest + Neural Net models
Python FastAPI microservices
Test strategy & QA leadership
87% model accuracy achieved
Team Evolution: Forming (Wk 1-2) → Storming (Wk 3-4) → Norming (Wk 5-8) → Performing (Wk 9-16) | Velocity grew from 28 → 36 SP/sprint

## Slide 6
Tools: Jira + GitHub
Project Tracking · Version Control · CI/CD Automation
JIRA — Project Intelligence
87 user stories across 5 epics (Auth, AI/ML, Appointments, Dashboard, DevOps)
MoSCoW prioritization: Must/Should/Could/Won't
Kanban board: To Do → In Progress → In Review → Done
Sprint burndown charts — velocity tracked across 8 sprints
Bug tracking with severity levels (Critical / Major / Minor)
Tickets linked to GitHub PRs via ticket-ID naming convention
Velocity stabilised at ~32 story points per sprint by Sprint 4
GITHUB — Code & Quality Gate
Git Flow: main → develop → feature/SH-[ID]-name branches
Branch protection: no direct push to main—PRs required
Mandatory peer review (1 approval min) before merge
GitHub Actions CI: ESLint + Jest + Mocha + Pytest on every PR
Docker build validation in pipeline
Auto-deploy to staging on develop merge; production on main
Commit messages reference Jira ticket IDs for full traceability

## Slide 7
Risk Management
Risk Register · Risk Matrix (P×I) · 4 Response Strategies
Risk
P
I
Score
Impact
Strategy
Mitigation
AI Model Accuracy < 85%
3
5
15
HIGH
Mitigate
Ensemble models + rule-based fallback
Security Vulnerabilities
4
5
20
CRITICAL
Mitigate
OWASP audits + Snyk + encryption
Scope Creep
4
4
16
HIGH
Avoid
Change control + sprint freeze rule
Team Unavailability
2
3
6
MEDIUM
Mitigate
Cross-training + documentation
Integration Challenges
3
3
9
MEDIUM
Mitigate
API contracts + early integration testing
Tech Learning Curve
3
3
9
MEDIUM
Accept
Pair programming + proof-of-concept sprints

## Slide 8
Technical Architecture
3-Layer Microservices · React + Node.js + Python FastAPI · PostgreSQL + Redis + Docker
PRESENTATION LAYER
React 18 + TypeScript
Redux Toolkit (state)
Material-UI components
Chart.js visualisations
Axios API client
APPLICATION LAYER
Node.js / Express.js
JWT Authentication
Sequelize ORM
Socket.io real-time
Python FastAPI (AI)
AI / ML LAYER
spaCy + NLTK NLP
BERT intent classifier
Random Forest + NN
FastAPI microservice
87% accuracy achieved
DATA LAYER
PostgreSQL 15
Redis caching
Cloud file storage
Migration scripts
Backup strategy

## Slide 9
Quality Assurance & Testing
Test Pyramid · CI-Integrated · 6/6 Quality Metrics Achieved
Unit Tests | Jest + Mocha + Pytest | 81% avg coverage
Integration Tests | Supertest + DB Integration | All 15 API endpoints
E2E Tests | Cypress Automation | 3 critical user flows
Performance Tests | K6 Load Testing | <200ms at 95th percentile
Security Tests | OWASP + Snyk | Zero critical vulns
Code Coverage: 81% (target ≥80%)
API Response: 145ms (target <200ms)
System Uptime: 99.7% (target ≥99%)
AI Accuracy: 87% (target >85%)
Bug Density: 0.7 (target <1/100)
UAT Satisfaction: 82% (target >80%)

## Slide 10
SPM Frameworks Applied
Triple Constraint · WBS · SDLC · Change Control · Stakeholder Management
Triple Constraint
Time fixed (16 wks)
Cost = zero (open-source)
Scope managed via MoSCoW
WBS
5 Epics → 87 Stories
Leaf nodes tracked in Jira
Full traceability
Change Control
Formal Jira CR process
Team sign-off required
Scope freeze mid-sprint
Critical Path (CPM)
AI Integration = zero float
Front-loaded ML dev
Buffer at Sprint 10
Stakeholder Mgmt
Instructor as PO-proxy
Bi-weekly sprint demos
Formal UAT in Wk 13-14
Tech Debt Mgmt
Tracked in Jira 'tech-debt'
Intentional + documented
Paid back in Sprint 7

## Slide 11
Key Metrics & Outcomes
8 Sprints Completed · All 6 Quality Targets Met · 10 Success Criteria Achieved
87%
AI Model
Accuracy
32
Story Points
Per Sprint (avg)
81%
Code
Coverage
99.7%
System
Uptime
145ms
API Response
Time (avg)
Full-stack web app deployed publicly
SRS + SDD + API docs (Swagger)
Trained ML models with benchmarks
Docker containerisation all services
Automated CI/CD via GitHub Actions
8 sprint reports + meeting minutes
UAT with 82% satisfaction score
Risk register with all items resolved
16-week timeline fully on schedule
Live demo delivered to stakeholders

## Slide 12
Lessons Learned & Conclusion
Retrospective Insights · SPM Value Delivered · Portfolio Achievement
01
Invest in tooling early
CI/CD + Jira in Week 2 paid dividends every single sprint — reduced integration bugs by 60%.
02
Definitions create alignment
Definition of Done, acceptance criteria, and coding standards prevented more conflict than any team-building.
03
Retrospectives drive improvement
Every measurable improvement traces back to a retrospective action item. Velocity grew 28 → 36 SP/sprint.
04
Risk management is proactive
Documented risks didn't materialise. Undocumented ones caught us off guard. The register proved its value.
05
Documentation is a team asset
Clear Jira stories and PR descriptions reduced cognitive load for the whole team and enabled full traceability.
SmartHealth AI Assistant demonstrates that rigorous SPM practices—Agile Scrum, Jira, GitHub, risk management, and quality frameworks—deliver measurable outcomes within constrained academic timelines.